January 24, 2024

C964: Computer Science Capstone

Task 2 parts A, B, C and D

Part A: Letter of Transmittal	3

A.1 Letter of Transmittal Requirements	3

Letter Template	3

Part B: Project Proposal Plan	9

B.1 Project Summary	9

The Problem	9

Client needs in relation to the problem	10

Deliverables	10

How the app benefits the client	11

B.2 Data Summary	12

Raw data source	12

Life cycle data management	12

How the data meets the project needs	13

Ethical or legal concerns	13

B.3 Implementation	15

Methodology	15

Implementation plan	16

B.4 Timeline	17

B.5 Methodology	18

Verification method	18

Validation method	18

B.6 Resources and Costs	20

Part C: Application	22

Part D: Post-implementation Report	23

D.1 Solution Summary	23

D.2 Data Summary	23

D.3 Machine Learning(*)	23

D.4 Validation(*)	24

D.5 Visualizations	24

D. 6 User Guide(*)	24

Reference Page	26

# Part A: Letter of Transmittal

## A.1 Letter of Transmittal Requirements

24 January 2024

CEO Jonathan Weizman

Weizman Housing Consultancy

153 W 34th St Apt 204., New York, NY 10001

Dear Mr Weizman,

I am writing to propose the development of a program that can address the difficulties we have  been having with regards to providing timely and accurate rental predictions to our clients. As you know, we are currently not to give a single price estimate in response to client requirements regarding size, the number of bedrooms, the number of bathrooms and other such criteria. Instead, we have returned qualified versions of “it depends”. This approach has also yielded inconsistent answers to our clients depending on the assigned agent, because our data on housing listings is spread across different spreadsheets and because each agent performs its own online search on housing sites to arrive at a qualified answer.  The data team in particular has been overburdened as they’ve both need to assist agents with queries, update maintain databases and spreadsheets as listings are removed or added to the market, and manually create reports working with complex statistical tools.

To address these issues, I propose a solution incorporating machine learning to provide a single price prediction with the caveat that it can be slightly higher or lower depending on other factors (such as the inclusion of parking garage space, skyline views etc.). Such a machine-learning based goal is achievable by applying an algorithm that maps price patterns to client requirements to generate a prediction based on all the data we can feed it. Agents can learn to utilize the user-friendly model to deliver answers instantly to clients, without needing to refer to the data team for aid or spend time gathering their own information via external hosing sites. The estimates the company provides to clients will in this way also be consistent because each agent will be applying the same model. The envisioned solution also includes an automatic import of the latest data from the Zillow database every day, which frees the data team from needing to maitain this list while providing the company with a single, common source for all information related to the current available rental stock in the city.  I should also add that once the program is developed and implemented, it will only improve over time as the models learns from its previous correct and incorrect guesses and as further filters are added (such as pet allowance or wheelchair accessability) to refine the predictions. I believe that a perfect model to meet all our needs needs to begin with a basic version that can be expanded upon.

The proposed solution benefits the company by reducing the time needed to meet our clients’ needs, reducing labor costs, and by generating added business. It saves us time because no time would be needed to maintain our database and spreadsheets, since currently our data and software teams are spending valuable time manually updating these data files. Our agents will save time by spending less time awaiting predictions from the data team, and the data team will spend less time meeting these agent requests. Perhaps most importantly, this solution will generate more business to the company. The program will allow agents to provide a  useful, single price predictions to client queries in a matter of seconds.  This level of service will help us retain our current clientele and attract further clients as this program will give us a tactical advantage in the competitive industry we are in.

The total costs of this proposal is estimated to be $25.000. Labor costs will constitute the majority of the costs as it would require a machine learning engineer, a backend developer, and a frontend developer all devoting two whole weeks to the project. At an average hourly salary of $75, two weeks will cost $18.000 in labor costs. In addition, presuming that computers will needed, a computer with accessories costing $2000 per person will equal $6000 in personal hardware costs. Running an app server to host the program will cost an estimated $500 monthly in electricity, hardware depreciation and internet usage. A database server will be less taxed and is therefore estimated to cost half that of an app server at $250. Lastly, while most of the software tools used are open-source and therefore free, it is possible that some proprietary tools will be needed and $250 is allocated accordingly to software. Once the program is deployed, there will be a recurring monthly expenditure of $750 for the app and database servers.

| Item | Cost |
| --- | --- |
| Labor costs | $18.000 |
| Computers | $6.000 |
| App server | $500 |
| Database server | $250 |
| Software | $250 |
| Total | $25.000 |

The timeline for the project is two weeks. At the end of the first week I expect a working version of the program to be ready for demonstration. At the conclusion of the second week, the program will have been refined, tested and deployed to an app server internal use by every employee of the company.

You may be aware that many machine learning projects have raised ethical concerns. I can assure you that will be no ethical issues involved in this program as the data used will solely be public rental listings from the Zillow database.

I would like to volunteer to lead this project as the backend developer. I have several years of experience in the field, both from Weizman Housing Consultancy and from my previous employer. During my time at Weizman I’ve gained a keen understanding of the needs of our clients and our agents, and I will apply these insights as we develop a user-friendly program that addresses their requirements. I’ve also recently recently attained a degree in computer science whereby I gained skills in machine learning, frontend development, databases and software engineering that will be useful for leading a project that encompasses these features. I have also accumulated a number of certifications in the field to validate my skills, including certifications in Linux and IT Service Management that provided the necessary knowledge to configure servers and lead teams.

I await your response and hope that you will regard this idea favorably.

Sincerely,

William Jackson, Sr Software Engineer

- Your relevant expertise.

- 3 years of professional experience in the field:

  - Previous employer (PASTE FROM LINKEDIN)

  - During my time with Weizman Housing Consultancy, I’ve gained a keen understanding of the housing market and the data that our agents need to service our clients.

    - I will use this experience to provide a user-friendly model delivering that can be expanded with additional filters in the future

- Recently attained a degree in computer science

  - Gained skills in working with machine learning, databases and software engineering that will be useful

- Certifications in Linux and IT Service management

  - Certifications in the fields needed to build a server and to lead the 3-person group for two weeks

- summary of the problem.

- Not able to give clients a single pricepoint: Aware of the problem of giving an estimate of housing expenditures given the range of factors that affect price

  - Lots of “it depends” as answers to our clients

- Human-centric: We have thus far relied on search engines and our own spreadsheets, using filters and getting an “idea” based on that (manual, intuition-based approach)

- Data team as a bottleneck – agents need to refer to the data team with complex queries

- Time-consuming manual upkeep of dataset on available houing

- A proposed solution centering around your application.

- Provide a useful, rounded single price prediction with the caveat that it can be slightly higher or lower depending on other factors  (like parking garage, view)

- Use machine-learning: a goal whereby we use an algorithm to deduct price patterns and generate a prediction based on all the data we can feed it

- Agents can learn to utilize the user-friendly model to deliver answers instantly to clients, not needing to depend on the data team

- Subscribe to an always up-to, free dataset that can be updates daily

- - How the proposed solution benefits the organization.

- Saves time:

  - Less time to maintain DB: Currently our analysts are spending a lot of time inputting data manually to maintain an incomplete database

  - Less time to await data team calculating predictions: Time-consuming to await data team to calculate a qualified guess for rental expenditure

- Reduce costs:

  - Time saved = saved labor costs

- More business generated:

  - Provide a useful, rounded single price prediction with the caveat that it can be slightly higher or lower depending on other factors  (like parking garage, view)

  - Quick service: We can provide data-driven answers to client queries in a matter of seconds. This level of service will help us retain our current clientele and attract further clients

- - A summary of the costs, timeline, data, and any ethical concerns (if relevant).

- Costs:

  - Labor costs: $18.000.  A frontend engineer, a backend engineer, and a machine learning specialist could create the model, build out the server and user interface in two weeks where each dedicates 40 hours each week for a total of 240 hours at an average of $75 hourly. 240 x 75 = 18.000.

  - Computer + accessories: $6000 ($2000 per team member)

  - Server cost: $500 monthly. We will need a running server to host the model and that our agents can query from their desktops, laptops or mobile phones .

  - Database cost: $250. We will import the dataset from Zillow’s API at midnight every day, use it to update our model to deliver accurate predictions based on the latest listings

- Timeline

  - At the end of the first week – a working version to prove the concept

  - At the end of the second week – program refined and deployed to a server and accompanying database

- There are no ethical concerns as the data consists of public rental listings from the Zillow site

- - Your relevant expertise.

- 3 years of professional experience in the field:

  - Previous employer (PASTE FROM LINKEDIN)

  - During my time with Weizman Housing Consultancy, I’ve gained a keen understanding of the housing market and the data that our agents need to service our clients.

    - I will use this experience to provide a user-friendly model delivering that can be expanded with additional filters in the future

- Recently attained a degree in computer science

  - Gained skills in working with machine learning, databases and software engineering that will be useful

- Certifications in Linux and IT Service management

  - Certifications in the fields needed to build a server and to lead the 3-person group for two weeks

Sincerely,

William Jackson, Sr Software Engineer

# Part B: Project Proposal Plan

The project proposal should target your client’s middle management. This audience may be IT professionals but have limited computer science expertise. Use appropriate industry jargon and sufficient technical details to describe the proposed project and its application. Remember, you’re establishing the technical context for your project and how it will be implemented for the client. Write everything in the future tense.

## B.1 Project Summary

### The Problem

The overall goal of the project is to provide clients with the most requested data point – estimated rental expenditure given size, number of bedrooms and number of bathrooms. Currently our agents are issuing qualified “it depends” estimates as answers to our clients, often with examples of listings as illustrations. This approach is both unsatisfactory and time-consuming and will be corrected by this project. T

The project will also solve the problem of scattered data sources and inconsistent service to our clients.  Currently, our analysts are relying on third-party search engines, internal spreadsheets, and the ad-hoc analyses prepared by the data team. This has led to inconsistent approaches and rental expenditure predictions to our clients based on the intuition, time availability, and data source preference of the individual agent. The project will solve these issues by delivering a single database holding all information related to rental listings, and a single model that all agents can query for price predictions - ensuring consistency across agents. Relatedly, the IT department will no longer need to manually update the database with apartment listings to prevent the data from becoming stale. A script will run on the app server every night during minimal system load that pulls all current listings from the Zillow API (the largest rental listings site in the country) to populate our own database that the machine learning model immediately train on to update its predictive algorithm based on price patterns.

An added benefit of the project is that it removes the current bottleneck of awaiting responses from an overburdened data team. Agents have too often relied on deferments to the data team to retrieve answers to to client queries. As this mode of communication is usually asynchronous, the result has been long response times to our clients as the chain of client -> agent -> data team -> agent -> client has at time spanned more than a week. The price predictor model delivered by the project is meant to be used by agents directly, thus alleviating the burden on our data analysts.

### Client needs in relation to the problem

Weizman Housing Colsultancy has a diverse groups of clients. There are city social service who must budget for housing expenditures for people within their care, companies with branches in the city that internally relocate their employees, financial advisors, and individuals moving to or within the city. However, their needs are broadly the same: they need to know what they should expect to pay for housing in the city given their requirements. They have a follow-up need of needing to know which requirements are relatively expensive or cheap to satisfy, for example if adding an extra bedroom or bathroom to their search renders the city unaffordable for them. Another need is the ability to determine if the price of a given listing is reasonable, given its attributes, in order to avoid paying above market rate prices for an apartment. The proposed program will solve all three identified needs.

### Deliverables

The project will yield three deliverables by the end of the 2-week timeline. Most importantly, a working program that can predict rental price based on size, number of bedrooms and number of bathrooms will be made available for use by the agents working directly with clients. This program can be expanded with further independent variables in future sprints. A related deliverable is a user guide to the program with separate sections for access by office-based desktops, laptops and mobile phones. The third deliverable is an updated database with all the rental listings in NYC pulled from the Zillow API each night. While this deliverable is utilized by the program, an additional benefit is that this database can be used for other purposes by different teams for example by the data team to prepare business analyses.

### How the app benefits the client

The app will benefit the client by meeting the three needs identified in the “The Problem” section. Agents can use the program to provide a single expense estimate given the client’s requirements for size, bedrooms and bathrooms.

The ability to toggle requirements to measure their influence on the price is also achieved because a prediction will be generated within a second, which means that requirements can easily be modified to execute the model again for a new prediction with the modified input data.

Lastly, the agent can input the data from a given listing into the model to generate an expected price, which the agent can use to advise clients as to whether the price is above, at or below the market rate. This will help our agents recommend listings that prove a good value for the price.

- Describe the problem.

- No direct answer: Not able to provide clients with the the most requested data point – estimated rental expenditure given size, bedroom and bathroom requirements.

  - Given a qualified “it depends” as answers to our clients, with examples of listings as illustrations

  - => This is unsatisfactory and time-consuming

- Scattered data sources: We have thus far relied on third-party search engines, internal spreadsheets, and the ad-hoc analyses of the data team. This has led to inconsistent approaches and answers based on the intuition of the individual agent to our clients.

- Data team as a bottleneck: Agents have too often relied on on deferments to data teams to retrieve answers to to client queries. As this mode of communication is usually asynchronous, the result has been long response times to our clients as the chain of client -> agent -> data team -> agent -> client has at time spanned more than a week.

- Time-consuming manual updating of database

- Summarize the client and their needs as related to the problem.

- We have different groups of clients

  - City social services – to budget for housing expenditures for people within their care (homeless, in shelters, newly arrived migrants)

  - Companies with branches in the city that internally relocate their employees

  - Financial advisors

  - Individuals moving to or within the city

- Their needs are the same

  - OVERALL: What should they expect to pay for housing in the city given their requirements

  - Which requirements are relatively expensive or cheap to satisfy => they can determine which requirements to relax or which to keep

  - If the price of a given listing is reasonable

- Provide descriptions of all deliverables. For example, the finished application and a user guide.

- A daily updated database with all the rental listings in NYC per Zillow (largest site for rental listings)

- A user guide to the program (both for office-based desktop, laptop and mobile usage)

- A working program that can predict rental price based on size, number of bedrooms and number of bathrooms. This program can be expanded with further independent variables in future sprints.

- Provide a summary justifying how the application will benefit the client.

- Will meet all the client’s needs:

  - Agents can provide a single expense estimate given the client’s requirements

  - Ability to toggle requirements to measure their influence on the price

  - Can provide a listing to an agent who can input the listing’s values to generate an expected price point for the client => to avoid overpaying

## B.2 Data Summary

### Raw data source

Zillow will be the source of the raw data once the project is implemented because this site is the source of the largest site for rental listings in the country, and they provide their API free of charge to any user that accepts certain use conditions. The data will be collected via a nightly CRON job script that makes an HTTP request to to the Zillow API at the time of minimal server and database load load. This data will then be handled and reformatted to populate our internal database.

### Life cycle data management

- Describe how data will be processed and managed throughout the application development life cycle: design, development, maintenance, or others.

- A follow-up script will pull the fresh data and use it to pThe machine learning algoirithm  for usage the following day.

- A script will run that trains the model on the new data in order to update the model’s predictions based on current listings

The data from the Zillow database will be used from the very beginning so that the design and development will be based on the same data that will be used in the production phase to ensure a smooth transition when it is implemented.

During the design phase, the available data will be evaluated with a focus on the available attributes (size, pets allowance, parking availability et.al) to confirm that the three envisioned independent variables (size, number of bedrooms, number of bathrooms) are sufficient for the initial version of the program. Other possible variables will be discussed and tested during development if they appear relevant.

During development, a prototype of the model will train on the data to test the model’s accuracy rate. The dataset will be split into a training set and testing set, so that the model can train on the training set and be tested on the testing set. If the accuracy score is no better than random selection, then the model will need to be revamped. Additional variables identified in the design phase will be added to the model to see if that increases the predictive power of the model, in which case they can be permanently added.

During the maintenance, the data will be requested nightly from the Zillow API to repopulate the database at a time of minimal user load. This newly updated data will immediately be retrieved via a script that uses it to retrain the model so that the model’s predictions are based on the latest data correlations and patterns in the housing market.

The app and database servers’ caches will also accumulate data throughout the day as they will retain all queries and query responses before being cleared at the end of the day. This is done in order to preserve computational resources during peak load times by reusing the first response for a particular query throughout the day.

### How the data meets the project needs

The Zillow database is the largest database containing rental listings in the city with approximately 10K listings at a given time. It’s therefore a comprehensive database that covers a very large portion of the listings in the city, which means that the model will be trained and fitted to real-time data that can be expected to correlate closely with the complete population of current listings. Currently only four values will be used from each listing record (size, number of bedrooms, number of bathrooms, price), but if any of these values are missing from a record, that record will be discarded from the training set.

### Ethical or legal concerns

There are no ethical concerns as all data relates to publicly available rental listings. From those listings, all identifiable information or names involved (possibly an owner or a real estate agent) will be discarded as only the values related to the apartment’s features will be retained and written to the database. There are likewise no legal concerns as Zillow provides its data sets free of charge to outside users via the Zillow API.

- Provide the source of the raw data, how the data will be collected, or how it will be simulated.

- - Describe how data will be processed and managed throughout the application development life cycle: design, development, maintenance, or others.

- - Justify why the data meets the needs of the project. If relevant, describe how data anomalies, e.g., outliers, incomplete data, etc., will be handled.

- - Address any ethical or legal concerns regarding the data. If there are no concerns, explain why.

- Provide the source of the raw data, how the data will be collected, or how it will be simulated.

- Zillow is the source of the raw data – largest site for rental listings

- How collected – their API (which they provide free of charge) will be called every night from our server for raw data, and this will be used to populate our database

- A script will run that trains the model on the new data in order to update the model’s predictions based on current listings

- Describe how data will be processed and managed throughout the application development life cycle: design, development, maintenance, or others.

- The Zillow API will be used from the very beginning so that the design and development will be based on the same data that will be used in the production phase to ensure a smooth transition when it is implemented.

- Design

  - During design phase, the available data will be evaluated  with a focus on the attributes (size, pets allowed, parking availability) to confirm that the three envisioned independent variables are sufficient for the first version. Other possible variables will be discussed and tested during development if they appear relevant.

- Development

  - A prototype of the model will train on the data to test its accuracy. The dataset will be split into a training set and testing set, so that the model can train on the training set and be tested on the testing set. If the accuracy score is no better than random selection, then the model will need to be revamped.

  - Additional variables identified in the design phase will be added to the model to see if that increases the predictive power of the model, and if so, they can be permanently added.

- Maintenance

  - During maintenance, the data will be requested nightly from the Zillow API to repopulate the database at a time of minimal user load.

  - This newly updated data will retrieved from a script that uses it to retrain the model so that it’s predictons are based on the latest data correlations and patterns in the housing market.

- Others

  - The server’s cache will retain all queries and query responses from the current day, so that the server can preserve computational resources during peak load times by reusing the first response for a particular query throughout the day. This is possible because the database remains unchanged during the day since it is updated at night.

- Justify why the data meets the needs of the project. If relevant, describe how data anomalies, e.g., outliers, incomplete data, etc., will be handled.

- The Zillow database is the largest covering the city, with approximately 10K listings at a given time

  - It’s a comprehensive database that covers a very large portion of the listings in the city

  - This means that the model will be trained and fitted to real-time data that can be expected to correllate closely with complete population of current listings

  - Currently only four values will be used from each listing record (3 ind, 1 dep), but if there are missing values from any of these, that record will be discarded

- Address any ethical or legal concerns regarding the data. If there are no concerns, explain why.

- No ethical or legal concernes regarding the data

  - It’s publicly availble rental listings

  - All identifiable information is ignored, only the price, size, bedroom and bathroom number is used from each record

## B.3 Implementation

### Methodology

An Agile methodology will be applied for this project. The advantages of this approach is its flexibility in the face of changing requirements while also being a good fit for small teams. The two week timeline to develop and implement the solution corresponds to the duration of a sprint wherein every phase, from requirements gathering to design, development and testing will take place. The requirements gathering phase will include the end-user, the agents, who will be invited to propose feature ideas and discuss their needs. The design and implementation phases will be handled by the 3-person development team.

Because it’s an internal product, the testing phase can be lighter than usual, with a single QA tester testing the app servers endpoints and a customer agent tasked with user acceptance testing. Once implemented, it will be further “tested” in the field by the agents, which can lead to ideas for refinements or new requirements for a coming sprint.

Once the product is deemed sufficient and complete, it will revert to the maintenance phase where any bugs will be addressed via bug fix tickets.

- Describe an industry-standard methodology to be used.

- Agile methodology

  - Advantage of flexibility in the face of changing requirements and works well in small teams

  - The two week timeline to develop and implement the solution corresponds to the duration of a sprint wherein every phase from requirements gathering over design, development and testing will take place

  - The requirements gathering phase will include the end-user, the agents, who will be invited to propose feature ideas and discuss their needs

  - The design, implementation and testing phases will be handled by the 3-person development team

  - Because it’s an internal product, the testing phase will be light (not requiring QA team or user acceptance testing), as it will be implemented and then “tested” in the field by the agents

    - => This can lead to ideas for refinements or new requirements for a coming sprint

  - If the product is deemed sufficient and complete, it will revert to the maintenance phase where any bugs will be addressed via bug fix tickets.

### Implementation plan

The whole development process is projected to last two weeks, or ten working days.

The first two days will be devoted to requirements gathering and design, which will entail meetings meetings with all stakeholders, including end-user agents, the data team and the CTO in order to finalize requirements.

During the following three days (days 3-5), the three team members will split and work on their assigned features. The frontend developer will develop the user interface, the backend developer will launch the app server and database, while the machine learning engineer will develop the predictive algorithm.

On day six, the features developed during the previous three days will be integrated into a functioning app.

On the seventh and eight day, the integrated app will be refined to ensure that all parts communicating properly and sending data in compatible formats.

The ninth day will be devoted to unit, integration, system and user acceptance testing. The three team members will conduct unit tests of their own developed features, a QA tester will conduct the integration and system tests, while a customer agent will perform a user acceptance test.

On the tenth and last day, the program will be deployed into the production environment.

- Describe an industry-standard methodology to be used.

- An outline of the project’s implementation plan. This outline can focus on the project’s development as a whole; or it may focus on only the implementation of the machine learning solution.

- Describe an industry-standard methodology to be used.

- Agile methodology

  - Advantage of flexibility in the face of changing requirements and works well in small teams

  - The two week timeline to develop and implement the solution corresponds to the duration of a sprint wherein every phase from requirements gathering over design, development and testing will take place

  - The requirements gathering phase will include the end-user, the agents, who will be invited to propose feature ideas and discuss their needs

  - The design, implementation and testing phases will be handled by the 3-person development team

  - Because it’s an internal product, the testing phase will be light (not requiring QA team or user acceptance testing), as it will be implemented and then “tested” in the field by the agents

    - => This can lead to ideas for refinements or new requirements for a coming sprint

  - If the product is deemed sufficient and complete, it will revert to the maintenance phase where any bugs will be addressed via bug fix tickets.

- An outline of the project’s implementation plan. This outline can focus on the project’s development as a whole; or it may focus on only the implementation of the machine learning solution.

- 10 day Implementation plan

  - Days 1-2: Requirements gathering

    - Meetings with end-user agents and the CTO to determine requirements

  - Day 3-5: Mock design (Frontend), database model (backend), software architecture (backend), and machine learning algorithm (machine learning specialist) developed and presented internally at the end of the week 1

  - Day 6: Integration of the user interface, server, database and machine learning algorithm into a complete app

  - Days 7-8: First version of the app complete

  - Days 9: Testing

  - Day 10: Deployment

## B.4 Timeline

| Deliverable | Assignment | Duration | Start data | End date |
| --- | --- | --- | --- | --- |
| Requiremens gathering | Whole team, end users, CTO | 2 days | 2/5/2024 | 2/6/2024 |
| User interface | Frontend developer | 3 days | 2/7/2024 | 2/9/2024 |
| Database | Backend developer | 1 days | 2/7/2024 | 2/7/2024 |
| App server | Backend developer | 2 days | 2/8/2024 | 2/9/2024 |
| Machine Learning algorithm | Machine learning engineer | 3 days | 2/7/2024 | 2/9/2024 |
| Integration into a complete app | Whole team | 1 day | 2/12/2024 | 2/12/2024 |
| App refinement | Whole team | 2 days | 2/13/2024 | 2/14/2024 |
| Testing | Whole team | 1 day | 2/15/2024 | 2/15/2024 |
| Deployment | Whole team | 1 day | 2/16/2024 | 2/16/2024 |

## B.5 Methodology

- Describe the verification method(s) to be used at each stage of development.

### Verification method

In the planning phase, we will verify that all requirements have been gathered. A representative from the customer agent team and the CTO will sign off on the final requirements list.

In the design phase, the backend developer and machine learning engineer will critically evaluate the frontend developers mock design before verifying it.

In the development phase, the team will verify the proper functioning of each other’s features during integration of the parts to ensure that they interoperate. Any incompatible data formats or incorrect urls will be revealed and corrected at this stage. The machine learning engineer will continuously be testing and refining the predictive algorithm to verify and increase its accuracy

In the testing phase, unit, integration, system and user acceptance tests will be performed to verify that each feature as well as the program as a whole is performant, correct, user-friendly, and meet all stated requirements.

During the implementation and maintenance phases, the end-users (customer agents) will provide further verification daily of its utility in meeting the needs of the company’s clients in the form of accurate rental expenditure budgeting, listing price scrutiny, and adjustment of filters to stay within their price range.

### Validation method

The accuracy and performance of the program must be validated before deployment. For accuracy, the algorithm must be at least three times as accurate as random selection. Since there are twelve price categories, random selection should on average yield eight percent accuracy. Therefore, the first version of the algorithm must attain an accuracy rate of least twenty-five percent.

For performance, the QA tester will test that the algorithm generates its prediction within 1000 ms, which is deemed a reasonable goal.

Lastly, the QA tester and backend developer will validate that the database always contains the data from the previous night’s import of the Zillow dataset.

## B.6 Resources and Costs

| Item | Cost |
| --- | --- |
| Labor costs (80 hours x $75 hourly x 3 members) | $18.000 |
| Computers | $6.000 |
| App server | $500 |
| Database server | $250 |
| Software | $250 |
| Total | $25.000 |

The total costs of this proposal is estimated to be $25.000. Labor costs will constitute the majority of the costs as it would require a machine learning engineer, a backend developer, and a frontend developer all devoting two whole weeks to the project. At an average hourly salary of $75 and a forty hour workweek for the three members of the team, two-hundred and forty hours of work means $18.000 in labor costs. In addition, presuming that computers will be needed, a computer with accessories costing $2000 per person will equal $6000 in personal hardware costs. Running an app server to host the program will cost an estimated $500 monthly in electricity, hardware depreciation and internet usage. A database server will be less taxed and is therefore estimated to cost half that of an app server at $250. Lastly, while most of the software tools used are open-source and therefore free, it is possible that some proprietary tools will be needed and $250 is allocated accordingly to software.  Once the program is deployed, there will be a recurring monthly expenditure of $750 for the app and database servers. Since the program is hosted in-house, there will not be cloud expenses associated with it.

# Part C: Application

Part C is your submitted application. This part of the document can be left blank or used to include a list of any submitted files or links.

The minimal requirments of the submittred application are as follows:

- The applicaton functions as described. Following the ‘User Guide’ in part D, the evaluator must be able to succesfully review your application on a Windows 10 machine.

- A mathematical algorithm applied to data, e.g, supervised, unsupervised, or reinforced machine learning method.

- A “user interface.” Following the ‘User Guide’ in part D, the client must be able to use the application towards solving the proposed problem (as described in parts A, B, and D). For example, the client can input varaibles and the application oututs a prediction.

- Three visualizations. The visualizations can be included separately when including them in the application is not ideal or possible, e.g., the visualizations describe proprietary data but the application is customer-facing.

- Submitted files and links are static and accessible. All data, source code, and links must be accessible to evaluators on a Windows 10 machine. If parts of the project are able to be modified after submission, then matching source files must be submitted. For example, if the application is a website or hosted notebook, the .html or .ipynb files must be submitted directly to assessments.

Ideally, submitted applications should be reviewable using either Windows or Mac OS, e.g., Jupyter notebooks, webpages, Python projects, etc. If the source files exceed the 200 MB limit, consider providing screenshots or a Panopto video of the functioning application and contact your course instructor.

# Part D: Post-implementation Report

Create a post-implementation as outlined below. Provide sufficient detail so that a reader knowledgeable in computer science but unfamiliar with your project can understand what you have accomplished. Using examples and visualizations (including screenshots) beyond the three required is recommended (but not required). Write everything in the past tense.

## D.1 Solution Summary

- Summarize the problem and solution.

- Describe how the application provides a solution to the problem from parts A and B.

- Summarize the problem and solution.

- X

  - X

- Describe how the application provides a solution to the problem from parts A and B.

- X

  - X

## D.2 Data Summary

- Provide the source of the raw data, how the data was collected, or how it was simulated.

- Describe how data was processed and managed throughout the application development life cycle: design, development, maintenance, or others.

- Provide the source of the raw data, how the data was collected, or how it was simulated.

- X

  - X

- Describe how data was processed and managed throughout the application development life cycle: design, development, maintenance, or others.

- X

  - X

## D.3 Machine Learning(*)

For each employed method (at least one is required) provide the following:

- Indentify the method and what it does (the “what”).

- Descirbe how the method was developed (the “how”).

- Justifiy the selection and developement of the method (the “why”).

- Indentify the method and what it does (the “what”).

- X

  - X

- Descirbe how the method was developed (the “how”).

- X

  - X

- Justifiy the selection and developement of the method (the “why”).

- X

  - X

## D.4 Validation(*)

For each employed method described in the section above provide the following:

- An appropiate validaiton method.An appropiate validaiton method.

- Results of the validation method or a future plan to obtain those results.

- An appropiate validaiton method.An appropiate validaiton method.

- X

  - X

- Results of the validation method or a future plan to obtain those results.

- X

  - X

## D.5 Visualizations

Identify the location of at least three unique visulizations. They can additionally included here.

Identify the location of at least three unique visulizations. They can additionally included here.

- 1st -

  - X

- 2nd -

  - X

- 3rd -

  - X

## D. 6 User Guide(*)

Include an enumerated (steps 1, 2, 3, etc.) guide to execute and use your application.

- Include instructions for downloaing and installing any necessary software or libraries.

- Provide an example of how the client should use the application.

- Include instructions for downloaing and installing any necessary software or libraries.

- X

  - X

- Provide an example of how the client should use the application.

- X

  - X

# Reference Page

Following APA guidelines, include references for any cited works, e.g., (Author, year). References are not requried, and this page can be removed if no references are used. To cite sources used for code, you should include the referfences as code comments within the source code.